THE TRADES LAB

Client Delivery SOP

Milestone-by-milestone checklist for delivering the WOW Website + $100k Funnel system — repeatable, team-shareable, tick-box ready.

Legend:  🖥️ VS Code   ·   🤖 Claude   ·   🔷 GHL   ·   ☁️ Deploy   ·   📊 Analytics

This product is built to be reused by swapping values, not rewriting code. Everything client-specific is an .env value, a content asset, or a GHL setting.

The exact, repeatable checklist to deliver this project for a new client from

scratch. Tick each box as you go. Every step says where it happens:

🖥️ VS Code (the codebase) · 🤖 Claude (Claude Code does the edit) ·

🔷 GHL (GoHighLevel) · ☁️ Deploy (GitHub / Railway / Vercel) ·

📊 Analytics (GTM / GA4 / Meta).

This whole product is built to be reused by swapping values, not rewriting code.

Everything client-specific is either an .env value, a content asset, or a

GHL setting. If you find yourself editing core logic (services/, the build,

the canvas engine), stop — that's a sign something's off.

Deep-dive docs referenced below (already in this repo):

GHL-INTEGRATION.md — CRM integration setup & reuse

docs/ANALYTICS-SETUP.md — GTM / GA4 / Meta Pixel

docs/GHL-WELCOME-SEQUENCE.md — 7-email opt-in nurture (+ AI-builder prompt)

docs/GHL-POST-PAYMENT-WORKFLOW.md — payment → fulfilment automation

docs/BRAND-GUIDELINES.md, docs/OFFER-AND-POSITIONING.md, FUNNEL-PLAN-AND-COPY.md

checkout-design.html, thank-you-design.html — page designs to replicate in GHL

⭐ Client Swap Sheet (fill this in FIRST — everything else references it)

Gather these once at intake. This is your single source of truth for the build.

| Field | This client's value |
| --- | --- |
| Business name (e.g. "Onyx & Oak") |  |
| Niche / trade (e.g. bathroom fitters) |  |
| Town / service area (e.g. Manchester) |  |
| Business phone (their number) |  |
| Contact email (working mailbox) |  |
| Domain — funnel (e.g. client.com) |  |
| Domain — checkout subdomain (e.g. go.client.com) |  |
| Brand colours (hex ×2–3) |  |
| Logo file received? |  |
| Timelapse / transformation video received? |  |
| Before/after photos received? |  |
| Team photos + names/roles received? |  |
| Google reviews (3–5) received? |  |
| GHL sub-account (location) ID |  |
| GTM Web container ID |  |
| GA4 Measurement ID |  |
| Meta Pixel ID |  |

Milestone 0 — Client Intake & Niche Selection   their M0

☐  🔷 Select niche / confirm the client's trade and target town

☐  Collect all assets into a shared folder (logo, timelapse video, before/after photos, team photos + names/roles, 3–5 Google reviews, phone, working email)

☐  Confirm the offer & price for this client (default: £1,500 +VAT one-off — see docs/OFFER-AND-POSITIONING.md)

☐  Fill in the Client Swap Sheet above completely

☐  Register / confirm access to the client's domain + DNS

☐  Confirm GHL sub-account (location) exists for this client

Gate: Don't start the build until the swap sheet is full and the timelapse

video + at least a few before/after and team photos are in hand. The build

stalls without them.

Milestone 1 — WOW Website / Authority Demo Buildout   their M1

The cinematic scroll-scrub bathroom transformation is the centrepiece. It's a

canvas that plays 193 frames extracted from the client's timelapse video.

1a. Project setup — 🖥️ VS Code / ☁️

☐  Duplicate this repo for the new client (new GitHub repo, e.g. client-funnel)

☐  npm install

☐  cp .env.example .env (you'll fill it through Milestones 3–5)

☐  npm run dev — confirm the funnel loads locally at the printed URL

1b. Hero transformation frames — 🤖 Claude + 🖥️ VS Code

☐  Get the client's fit-out timelapse video (before → after)

☐  🤖 Ask Claude to extract 193 frames (ffmpeg) into public/frames/ named frame_0001.jpg … frame_0193.jpg

☐  If a different frame count is used, update FRAME_COUNT in src/demos/after-site.js:11

☐  Optimise frames (resize/compress) so scroll stays smooth on mobile

☐  🤖 Verify with Claude via Playwright screenshots at scroll 0% / 50% / 100% (before → mid → after actually reveals)

1c. Demo site content & branding — 🤖 Claude (edits these files)

☐  Business name → src/demos/after-site.js, src/demos/showcase.js, src/partials/slide1-hook.html (replace "Onyx & Oak")

☐  Phone number → same three files (replace the demo number)

☐  Town / service area → src/demos/after-site.js, src/demos/showcase.js, src/partials/modal.html, src/partials/slide1-hook.html, src/partials/slide5-seo.html (replace "Manchester")

☐  Brand colours → tokens in src/styles/base.css, src/demos/showcase.css (--gold, --navy, --cream, etc.)

☐  Services panel → real services (src/demos/showcase.js)

☐  Our Work gallery → real before/after photos (public/demos/ + showcase.js)

☐  Meet the Team → real photos into public/team/ + names/roles in showcase.js

☐  Reviews → real Google reviews (showcase.js)

☐  Get Quote panel → correct contact details

☐  Header on every demo tab uses the correct phone + "Get a Free Quote" CTA

1d. Verify the WOW site — 🤖 Claude

☐  npm run build succeeds

☐  Playwright screenshots: hero scroll works, all demo tabs render, mobile header not overflowing

☐  "Scroll Down To Transform This Bathroom" hint + arrow animate correctly

Reference their M1 rough list: ✅ get live, ✅ change header, ✅ change hero

video (now the frame-scrub), ✅ add team, ✅ test timelapse — all covered here.

Milestone 2 — Funnel Build & Content Swap   their M2, part 1

The funnel = opt-in modal → welcome/quiz → result → offer → buy. All copy lives

in partials; swap content, don't rebuild.

☐  🤖 Funnel hero + slides copy → src/partials/slide1-hook.html … slide8-close.html

☐  🤖 Opt-in modal fields/copy → src/partials/modal.html

☐  🤖 Quiz questions/answers + result logic → src/welcome/main.js (and SERVICE_INTEREST)

☐  🤖 Offer page value stack + pricing (£ + VAT) → src/welcome/partials/offer.html

☐  🤖 Buy page card + guarantee + contact email → src/welcome/partials/buy.html

☐  🤖 "What's Inside the Template" tabs mirror the real demo sections → src/partials/slide4-features.html

☐  Confirm all £1,500 prices show +VAT (small) — offer, buy card, buy button

☐  🤖 npm run build + Playwright pass on the full funnel flow (desktop and mobile)

Milestone 3 — GHL CRM Setup   their M2, part 2

Full detail in GHL-INTEGRATION.md. The frontend never holds the API key — it

calls our own /api/ghl/* routes, which call GHL server-side.

3a. GHL account objects — 🔷 GHL

☐  Create a Private Integration token (Settings → Private Integrations) with contacts + opportunities scopes → this is GHL_API_KEY

☐  Note the Location ID → GHL_LOCATION_ID

☐  Create Custom Fields (Town, Funnel Source, Quiz Response 1–3, Quiz Result, Service Interest, Lead Intent) → copy each field ID

☐  Create Tags: opt-in lead, Quiz Started, Quiz Completed, High Intent

☐  Create Pipeline + Stages (Opt-in → Finished Quiz → Visited Order Page → Won) → copy pipeline ID + stage IDs

☐  Connect Stripe (Payments → Integrations) for live checkout

3b. Wire the codebase to GHL — 🖥️ VS Code (`.env`)

☐  GHL_API_KEY, GHL_LOCATION_ID

☐  All GHL_FIELD_* IDs

☐  All GHL_TAG_* names

☐  GHL_PIPELINE_ID, GHL_STAGE_ID

☐  GHL_FUNNEL_SOURCE, GHL_TAG_SERVICE, GHL_OPPORTUNITY_NAME_SUFFIX

☐  ⚠️ Confirm .env is gitignored (never commit real credentials)

3c. Checkout & thank-you pages — 🔷 GHL

☐  Build the checkout page in GHL, replicating checkout-design.html (branding, order summary, £1,500 +VAT, Stripe fields)

☐  Build the thank-you page in GHL, replicating thank-you-design.html (order confirmed + "what happens next" → onboarding form)

☐  Set the checkout URL → .env VITE_GHL_CHECKOUT_URL (e.g. https://go.client.com/checkout)

☐  Create the onboarding form (GHL Form/Survey — questions in docs/GHL-POST-PAYMENT-WORKFLOW.md)

3d. Live end-to-end test — 🤖 Claude / 🔷 GHL

☐  Submit a real opt-in → confirm contact created in GHL with opt-in tag + source

☐  Complete the quiz → confirm same contact updated (fields + tags + note + opportunity)

☐  Delete the test contact to keep the CRM clean

Milestone 4 — Deployment & Domains   their M2, part 3

☐  ☁️ Push repo to the client's GitHub

☐  ☁️ Deploy on Railway (or Vercel / Cloudflare) — this repo supports all three (server.js for Railway, api/ for Vercel, netlify/ for Netlify)

☐  ☁️ Set every env var in the host's dashboard (all GHL_* and VITE_* — the VITE_ ones must be present at build time)

☐  ☁️ Connect the funnel domain (client.com) to the deployment

☐  🔷 Connect the checkout subdomain (go.client.com) in GHL

☐  Redeploy after any env change; confirm /api/ghl/lead responds (not 404)

☐  Verify live opt-in on the deployed site writes to GHL, then delete the test contact

Milestone 5 — Analytics & Conversion Tracking   new — do not skip

Full detail in docs/ANALYTICS-SETUP.md. The code already fires dataLayer

events; you just build the containers.

☐  📊 Create GTM Web container → set VITE_GTM_ID in host env → redeploy

☐  View-source the live site: confirm GTM- snippet in <head> + noscript after <body>

☐  📊 Create GA4 property → add Google Tag (config) + event tags for generate_lead, quiz_start, quiz_complete, view_offer, begin_checkout

☐  📊 Create Meta Pixel → add base Pixel + mapped events (Lead, ViewContent, InitiateCheckout, custom quiz events)

☐  📊 Add tracking to the GHL checkout/thank-you page for the true Purchase event (that page is GHL-hosted, outside the repo)

☐  Verify all events fire (GTM Preview + GA4 DebugView + Meta Pixel Helper)

⚠️ Web vs Server GTM container: if you connect Meta's Conversions API,

GHL/Meta auto-creates a second "Server" container — VITE_GTM_ID is **always

the Web one.** (Noted in the analytics doc.)

Milestone 6 — Email Sequences & Automation   their M3, part 1

6a. Welcome / opt-in nurture — 🔷 GHL

☐  Create GHL Custom Values: template_link, loom_link, business_phone, reengage_link, onboarding_form_link

☐  Record the 90-second Loom (Email 2 in the sequence)

☐  Decide what template_link points to (hosted template / walkthrough)

☐  Build the 7-email welcome sequence — paste the AI-builder prompt from docs/GHL-WELCOME-SEQUENCE.md §7, or build by hand

☐  Add exit Goals (DFY Requested / Booked Call / Paid) so repliers exit early

☐  Test: tag a spare contact with the opt-in tag → confirm Email 1 fires + waits queue

6b. Post-payment fulfilment — 🔷 GHL

☐  Build the payment-received workflow per docs/GHL-POST-PAYMENT-WORKFLOW.md

☐  ⚠️ Filter the trigger to this funnel's order form / product (shared sub-account has 95+ workflows)

☐  Actions: tag Paid → move opportunity to Won → send receipt + onboarding email → notify you

☐  Test with a £0 / test-mode order; confirm each step fires

6c. CRM pipeline visibility — 🔷 GHL

☐  Confirm stages track progression: Opt-in → Finished Quiz → Visited Order Page → Won

☐  (Optional) Add automation to advance stage on "visited order page" so drop-off is visible

Milestone 7 — QA & Launch Gate

☐  Full funnel walkthrough on desktop — opt-in → quiz → result → offer → buy → checkout → thank-you

☐  Full funnel walkthrough on mobile (real device): no scroll traps, modal not cut off, header not overflowing, prices show +VAT

☐  Every CTA/link goes to the right place; checkout prefills the lead's email/name

☐  One real test purchase (then refund) — confirms Stripe live + post-payment workflow + thank-you page + receipt email

☐  Contact email inbox actually receives mail

☐  Analytics events confirmed firing end-to-end

☐  Delete all test contacts/opportunities

☐  Client sign-off

Milestone 8 — Outreach & Traffic   their M3 part 2 + M4

☐  Record the review-video / Loom per the Trades Lab script

☐  Scrape target prospect list (niche + area)

☐  Verify & validate emails (deliverability)

☐  Warm up sending domain / inboxes

☐  Load campaigns into Instantly (or chosen sender)

☐  Set up AI Swarm for personalised outreach at scale

☐  Launch campaigns → drive traffic to the funnel opt-in

Milestone 9 — Operations, Tracking & Scaling   their M4 part 2

☐  Weekly: review campaign metrics (open / reply / booked / close rates)

☐  Review funnel conversion by stage (opt-in → quiz → order page → purchase) in GHL + GA4

☐  Identify + fix the biggest drop-off (copy / design / offer)

☐  Retarget non-buyers via the Meta Pixel audience you built

☐  Double down on what's converting; retire what isn't

☐  Log learnings back into this SOP so the next client is faster

🚀 WOW-Factor & Level-Up Ideas (make it unforgettable)

Beyond the baseline. Pick the ones that fit each client's budget/appetite — these

are what turn a good delivery into a "how did you do that?!" delivery.

Instant "wow" in the demo

☐  Personalised reveal: record a 60-sec Loom scrolling THEIR cinematic demo with their name in the intro — send before they've even paid. Highest close-rate move you have.

☐  Their real job as the hero (not a stock transformation) — the emotional punch is watching *their own* tiling appear on screen.

☐  Sound-on option: subtle audio swell as the bathroom reveals (muted by default).

☐  Ambient motion on the hero before scroll (slow parallax / shimmer) so it's alive on load.

Conversion & trust boosters

☐  Real countdown timer on the offer (genuine per-area scarcity, not fake).

☐  Exit-intent popup on the funnel — "Not ready? Grab the free template" to recover leaving traffic.

☐  Calendar booking embed (GHL Calendar) instead of "reply with a day" — removes friction on the call CTA.

☐  Video testimonials from past clients in the reviews section.

☐  Auto-pull live Google reviews so social proof stays fresh.

☐  WhatsApp / live-chat widget for instant enquiries.

Follow-up & retention

☐  SMS alongside email in the welcome sequence (GHL) — massively higher open rates for trades.

☐  Abandoned-checkout recovery: fire on begin_checkout with no Purchase → SMS/email nudge.

☐  Monthly performance report auto-sent to the client (leads + enquiries their new site generated) — drives referrals & retainer upsells.

Technical polish (professional credibility)

☐  Lighthouse pass — 90+ performance/SEO/accessibility before launch.

☐  Accessibility pass — focus states, alt text, reduced-motion (partially handled; verify per client).

☐  Email deliverability: SPF / DKIM / DMARC on the client's sending domain.

☐  A/B test the hero headline (GTM / GHL) to keep lifting conversion.

☐  Custom OG/social preview image so shared links look premium.

☐  Favicon + branded 404 for the finishing touch.

Keep this file updated every delivery — it's the company's compounding asset.